Monthly performance of SAIL: Jul’26

- The total Crude Steel production of SAIL during Jul’26 was 1.673 MT, which has increased by 0.4% compared to Jun’26 and increased by 5.1% over Jul’25. Details are placed at Annexure A.

- The total Finished Steel production of SAIL during Jul’26 was 1.483 MT, which has increased by 6.3% compared to Jun’26 and increased by 5.8% over Jul’25.  Details are placed at Annexure B.

- Information on Significant developments during Jun’26:

Best ever Month production for:

- Hot Metal production at 1.777 MT ( Previous best 1.770 MT in Jul'23)

- Saleable Steel production at 1.703 MT ( Previous best 1.1611 MT in Jul'25), it is also the 2nd best ever month (previous 2nd best 1.668 MT in Jan’26)

- Finished Steel production at 1.483 MT ( Previous best 1.402 MT in Jul'25)

ANNEXURE-A

Unit:’000T

Crude Steel

|  | Jul'26 | Jul'25 | Jun'26 | Growth over Jul'25 | Growth over Jun'26 |  |
| --- | --- | --- | --- | --- | --- | --- |
| BSP | 518 | 471 | 506 | 9.9 | 2.4 |  |
| DSP | 201 | 200 | 158 | 0.7 | 27.4 |  |
| RSP | 320 | 291 | 334 | 9.9 | -4.2 | Power supply interruptions on on 3 instances on thre different days affected Hot metal production from BF-1 and BF-5 BF-1: Turbo Blower (TB-6) tripped resulted slag jamming in multiple tuyeres (production loss for approx 10 hrs) BF-4: Delay in blow-In (ABP- 16th July'26; Actual Production from 31st Jul'26) BF-5: Single PCI Grinding machine for 4.5 days (M/c-1 down for telescopic chute restoration work) SMS-2 Conv-A: CR for relining delayed by 1 day. |
| BSL | 360 | 354 | 404 | 1.7 | -10.9 | SMS-1 Conv- D: Recurring boiler-tube leakage problem (06, 11, 15, 20, 26–27, 28 Jul), cumulative 104 hrs SMS-1 Conv:Down for track maintenance (16 hrs), hood leakage welding (27.5 hrs, two separate incidents), a planned skirt-cylinder job (31.25 hrs), SMS-2: Conv-2 Capital Repair for 13 days and GCP sump-tank welding for 28.7 hrs SMS-2 Shop S/D for 6 hrs (Oxygen line jobs) & again Shop S/D for 13 hrs on 15th |
| ISP | 248 | 254 | 241 | -2.2 | 2.9 | Furnace pressurized due to wet & sticky materials on some instances during month SMS Conv-3: S/d for non drive end side bearing change for 11 days |
| 5ISPs | 1647 | 1570 | 1643 | 4.9 | 0.3 |  |
| ASP | 12 | 11 | 11 | 3.9 | 7.6 |  |
| SSP | 14 | 11 | 13 | 33.1 | 10.9 |  |
| SAIL | 1673 | 1592 | 1666 | 5.1 | 0.4 |  |

ANNEXURE-B

Unit:’000T

| Finished Steel |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Plants | Jul'26 | Jul'25 | Jun'26 | Growth over Jul'25 | Growth over Jun'26 | Remarks |
| BSP | 420 | 387 | 370 | 8.6 | 13.8 |  |
| DSP | 95 | 104 | 94 | -8.5 | 0.7 | Operational Delays: 32 hours due to material stuck-up, straightener feeding problems, bent material, and material stuck at the cooling bed, transfer carriage issues, and RHF charging door chain link failure.  Mechanical Delays: 25 hours due to bottom spindle failure, bottom bearing failure, spindle gearbox oil seal damage, and delivery guide uprooting |
| RSP | 345 | 316 | 368 | 9.2 | -6.3 | NPM: CR for 11 days & intermittent gas shortage (COBs pushing dropped significantly during last week of month) |
| BSL | 378 | 356 | 342 | 6.3 | 10.7 |  |
| ISP | 182 | 192 | 172 | -5.4 | 5.7 | USM: Mechanical failure in TD mill for about 14 hrs. Gas shortage and RHF charging door chain failure for 10 hrs |
| 5 ISP’s | 1421 | 1355 | 1346 | 4.8 | 5.6 |  |
| Special Steel Plants | 23 | 19 | 18 | 18.0 | 27.9 |  |
| SAIL* | 1483 | 1402 | 1395 | 5.8 | 6.3 |  |

*including conversion figures