529th BOARD MEETING TO BE HELD ON     JANUARY, 2026

#### ITEM NO _________

PRODUCTION PERFORMANCE DURING QUARTER-3’25-26 (OCTOBER’25, NOVEMBER’25, DECEMBER’25 and APRIL-DECEMBER’25)

(For Review)

- SAIL: Production performance for Finished Steel w.r.t. MoU

The Production of Finished Steel during Q-3’25-26 was 4.098 MT (91% of the quarterly MoU of 4.504 MT) with a growth of 6% over CPLY.

The Production of Finished Steel during April-December’25 was 12.193 MT (92% of the Apr-Dec’25 MoU of 13.316 MT), with a growth of 8% over CPLY.

Plant-wise Production of Finished Steel:

Unit:’000 T

| Plant | MoU 2025-26 | Q-3’25-26 |  |  | Apr-Dec’25 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | MoU | Actual | % Ful | MoU | Actual | % Ful |
| BSP | 5377 | 1303 | 1243 | 95 | 3970 | 3570 | 90 |
| DSP | 1413 | 384 | 281 | 73 | 1032 | 865 | 84 |
| RSP | 4374 | 1069 | 1029 | 96 | 3229 | 3082 | 95 |
| BSL | 4319 | 1094 | 1054 | 96 | 3217 | 3050 | 95 |
| ISP | 2137 | 558 | 443 | 79 | 1583 | 1458 | 92 |
| Special Steel Plants | 380 | 96 | 47 | 49 | 285 | 168 | 59 |
| SAIL | 18000 | 4504 | 4098 | 91 | 13316 | 12193 | 92 |

- SAIL and Plant-wise Production performance during Q-3’25-26 and

9M’25-26 (Apr-Dec’25) w.r.t. ABP

  - SAIL: Production performance during Q-3’25-26

Q-3’25-26:

Hot Metal production during Q-3’25-26 was 5.111 MT (94% of ABP), Crude Steel production was 4.847 MT (92% of ABP) and Saleable Steel production was 4.673 MT (91% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 22025 | 5450 | 5111 | 94 | 4854 | 5 |
| Crude Steel | 21178 | 5280 | 4847 | 92 | 4625 | 5 |
| Saleable Steel | 20523 | 5153 | 4673 | 91 | 4441 | 5 |
| Finished Steel | 18109 | 4531 | 4098 | 90 | 3873 | 6 |

Highlights:

SAIL achieved best ever Q-3 production for following:

- Hot Metal production of 5.111 MT (Previous best : 5.018 MT in Q-3 '23-24)

- Crude Steel production of 4.847 MT (Previous best : 4.753 MT in Q-3 '23-24)

- Saleable Steel production of 4.673 MT (Previous best : 4.551 MT in Q-3 '23-24)

- Finished Steel production of 4.098 MT (Previous best 3.992 MT in Q-3'23-24)

  - SAIL: Production performance during 9M’25-26

9M’25-26:

Hot Metal production during 9M’25-26 was 15.143 MT (93% of ABP), Crude Steel production was 14.350 MT (92% of ABP) and Saleable Steel production was 14.241 MT (94% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 22025 | 16260 | 15143 | 93 | 14977 | 1 |
| Crude Steel | 21178 | 15669 | 14350 | 92 | 14084 | 2 |
| Saleable Steel | 20523 | 15202 | 14241 | 94 | 13218 | 8 |
| Finished Steel | 18109 | 13397 | 12193 | 91 | 11333 | 8 |

Highlights:

SAIL achieved best ever Apr-Dec (9M) production for following:

- Crude Steel production of 14.350 MT (Prev. best : 14.223 MT in Apr-Dec'23)

- Saleable Steel production of 14.241 MT (Prev. best : 13.718 MT in Apr-Dec'23)

- Finished Steel production of 12.193 MT (Prev. best : 11.791 MT in Apr-Dec’23)

(Plant wise production performance in tabular form is at Annexure-1a and 1b)

  - Plant wise: Production performance during Q-3’25-26 and 9M’25-26 w.r.t. ABP

BHILAI STEEL PLANT:

Q-3’25-26:

Hot Metal production during Q-3’25-26 was 1.533 MT (92% of ABP), Crude Steel production was 1.457 MT (90% of ABP) and Saleable Steel production was 1.358 MT (94% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 6600 | 1662 | 1533 | 92 | 1532 | 0 |
| Crude Steel | 6415 | 1615 | 1457 | 90 | 1480 | -2 |
| Saleable Steel | 5900 | 1445 | 1358 | 94 | 1337 | 2 |
| Finished Steel | 5410 | 1311 | 1243 | 95 | 1202 | 3 |

Highlights:

BSP achieved best ever Q-3 production for following:

  - Hot Metal production of 1.533 MT (Previous best : 1.532 MT in Q-3'24-25)

  - Saleable Steel production of 1.358 MT (Previous best: 1.337 MT in Q-3'23-24)

Production Performance during Q-3’25-26:

Hot Metal: The shortfall in production was mainly due to:

  - Production affected during 23.10.25 to 8.11.25  as sinter quality was adverse.

  - BF-8: Shut down due to tripping of turbo blowers for about 23 hrs on 12.12.25 and 13.12.25; all tuyeres joined on 14.12.25.

  - BF-4: Shut down for stove 12 HBV flange repair and other jobs during 17.12.25 to 20.12.25.  (APP: CR for 6 days in Jun'25).

  - BF-7: Blown down for shotcreting & repair jobs in stoves from 23.12.25 to 27.12.25. (APP: CR for 5 days for BLT gear box changing in May'25).

Crude Steel: Production was as per Hot Metal availability and was further affected due to:

  - SMS-2 Conv-B:  Capital Repairs taken from 5.9.25 to 8.11.25. (APP: CR for shell change, trunion rings jobs, installation of secondary emission control system  for  55 days in Aug-Oct25)

  - SMS-3 Conv-1: Shut down for hood water leakage arresting during 23.12.25 to 25.12.25

  - SMS-3 Conv-3: Shut down for ID fan impeller changing during 13.12.25 and 14.12.25

Saleable Steel: Production was as per Crude steel availability and was further maximised by rolling from in-process semi-finished steel stock.

9M’25-26:

Hot Metal production during 9M’25-26 was 4.474 MT (91% of ABP), Crude Steel production was 4.290 MT (89% of ABP) and Saleable Steel production was 4.059 MT (93% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 6600 | 4932 | 4474 | 91 | 4366 | 2 |
| Crude Steel | 6415 | 4794 | 4290 | 89 | 4192 | 2 |
| Saleable Steel | 5900 | 4370 | 4059 | 93 | 3869 | 5 |
| Finished Steel | 5410 | 3994 | 3570 | 89 | 3519 | 1 |

Highlights:

BSP achieved best ever 9M production for following:

- BF-8 production at 2.117 MT (Previous best was 2.082 MT during 9M’24-25)

- Total Hot Metal production at 4.474 MT (Previous best was 4.379 MT during 90M’23-24)

- Total Crude Steel production at 4.290 MT (Previous best was 4.192 MT during 9M’24-25)

- BRM production at 0.776 MT (Previous best was 0.744 MT during 9M’24-25)

- RSM Long Rail production at 0.135 MT (Previous best was 0.120 MT during 9M’23-24)

- URM

  - Finished Rail production at 0.714 MT (Previous best was 0.651 MT during 9M’24-25)

  - Prime Rail production at 0.686 MT (Previous best was 0.617 MT during 9M’24-25)

  - Long Rail production at 0.661 MT (Previous best was 0.588 MT during 9M’23-24)

- Total Rails (URM and RSM)

  - Prime Rail production at 0.981 MT (Previous best was 0.923 MT during 9M’19-20)

  - Long Rail production at 0.797 MT (Previous best was 0.708 MT during 9M’23-24)

- Total Saleable Steel production at 4.059 MT (Previous best was 3.874 MT during 9M’23-24).

- Finished Steel production at 3.570 MT (Previous best was 3.519 MT during 9M’24-25).

  - DURGAPUR STEEL PLANT:

Q-3’25-26:

Hot Metal production during Q-3’25-26 was 0.573 MT (84% of ABP), Crude Steel production was 0.530 MT (84% of ABP) and Saleable Steel production was 0.508 MT (85% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 2600 | 685 | 573 | 84 | 608 | -6 |
| Crude Steel | 2400 | 630 | 530 | 84 | 553 | -4 |
| Saleable Steel | 2289 | 598 | 508 | 85 | 526 | -3 |
| Finished Steel | 1422 | 387 | 281 | 73 | 289 | -3 |

Highlights:

- MSM: Best ever Quarter production at 0.156 MT (Previous best was 0.154 MT during Q-1’25-26)

- MM: Best ever Q-3 production at 0.115 MT (Previous best was 0.113 MT during Q-3’23-24)

Production Performance during Q-3’25-26:

Hot Metal:

- BF-3: Production affected due to weak shell condition till capital repair, capital repair taken from 7.10.25 for shotcreting / box cooler replacement and was under stabilization till 21.10.25.

- BF-2: Production affected due to tuyere#7 burst on 4.11.25 and was under subsequent stabilisation till 12.11.25 and again down during 17.1.25 to 19.11.25 due to skip derailment.

- Production was affected due to instances of less off take at SMS.

Crude Steel:

The production was as per Hot Metal availability. Production was also affected due to:

- SMS Conv-3: Shut down for repairs for lip ring change from 9.10.25 to 11.10.25

- SMS CCP M/c-3 was under Capital Repair from 12.10.25 to 19.10.25   (APP: CR for 6 days in Aug'25)

- SMS Conv.2: Operational delays in Nov’25 due to stack leakage arresting, Skirt cooling outlet hose burst etc.

Saleable Steel:

The production was as per Crude Steel availability.

9M’25-26:

Hot Metal production during 9M’25-26 was 1.757 MT (92% of ABP), Crude Steel production was 1.624 MT (92% of ABP) and Saleable Steel production was 1.556 MT (93% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 2600 | 1909 | 1757 | 92 | 1868 | -6 |
| Crude Steel | 2400 | 1762 | 1624 | 92 | 1681 | -3 |
| Saleable Steel | 2289 | 1681 | 1556 | 93 | 1599 | -3 |
| Finished Steel | 1422 | 1039 | 865 | 83 | 848 | 2 |

Highlights:

- MM: Best ever 9M production at 0.334 MT (Previous best was 0.318 MT during 9M’24-25)

- MSM: Best ever 9M production at 0.452 MT (Previous best was 0.422 MT during 9M’24-25)

- Finished Steel: Best ever 9M production at 0.865 MT (Previous best was 0.848 MT during 9M’24-25)

  - ROURKELA STEEL PLANT:

Q-3’25-26:

Hot Metal production during Q-3’25-26 was 1.081 MT (91% of ABP), Crude Steel production was 1.019 MT (90% of ABP) and Saleable Steel production was 1.029 MT (96% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 4730 | 1191 | 1081 | 91 | 1069 | 1 |
| Crude Steel | 4390 | 1133 | 1019 | 90 | 1007 | 1 |
| Saleable Steel | 4400 | 1075 | 1029 | 96 | 963 | 7 |
| Finished Steel | 4400 | 1075 | 1029 | 96 | 963 | 7 |

Highlights:

- Total Saleable Steel production was best ever Quarter-3 at 1.029 MT (Previous best was 0.978 MT during Q-3’23-24).

- BF-5 achieved best ever Quarter production at 0.831 MT (Previous best was 0.823 MT during Q-1’25-26)

Production Performance during Q-3’25-26:

Hot Metal: Production was mainly affected due to following:

- BF-1: Instances of burden movement issue during Nov’25 and Dec’25

- BF-5: Shutdown due to blowpipe#7 leakage from 19.11.25 to 21.11.25

- BF’s: Instances of less offtake at SMS in Oct’25 and Nov’25

Crude Steel: The production was as per Hot Metal availability. Production was also affected due to:

- SMS-2 Convertors: Operational issues such as skirt/hood leakage arresting, GCP jobs and steel car track jobs in Oct’25.

- SMS-2 Conv. C: Campaign repair from 7.11.25 to 21.11.25 for relining, cone change, movable hood change (APP: CR for relining + cone change for 15 days in Nov'25), extended by 2 days.

- SMS-2 Caster-1: CR from 13.11.25 to 21.11.25, extended by 2 days  (APP: CR and turret job for 8 days in Nov'25).

Saleable Steel: The production was as per Crude Steel availability and maximised further by rolling of slabs made available from inter plant transfers.

9M’25-26:

Hot Metal production during 9M’25-26 was 3.230 MT (91% of ABP), Crude Steel production was 3.012 MT (91% of ABP) and Saleable Steel production was 3.082 MT (95% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 4730 | 3547 | 3230 | 91 | 3268 | -1 |
| Crude Steel | 4390 | 3308 | 3012 | 91 | 3026 | 0 |
| Saleable Steel | 4400 | 3249 | 3082 | 95 | 3030 | 2 |
| Finished Steel | 4400 | 3249 | 3082 | 95 | 3030 | 2 |

Highlights:

RSP achieved best ever 9M production for following:

- BF-5 production at 2.425 MT (Previous best was 2.318 MT during 9M’24-25)

- NPM production at 0.737 MT (Previous best was 0.697 MT during 9M’21-22)

- HSM-II production at 1.967 MT (Previous best was 1.869 MT during 9M’24-25)

- Total Saleable Steel production at 3.082 MT (Previous best was 3.057 MT during 9M’23-24).

  - BOKARO STEEL PLANT

Q-3’25-26:

Hot Metal production during Q-3’25-26 was 1.226 MT (108% of ABP), Crude Steel production was 1.126 MT (103% of ABP) and Saleable Steel production was 1.082 MT (90% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 5145 | 1140 | 1226 | 108 | 1141 | 7 |
| Crude Steel | 4885 | 1095 | 1126 | 103 | 1051 | 7 |
| Saleable Steel | 4745 | 1203 | 1082 | 90 | 1072 | 1 |
| Finished Steel | 4345 | 1101 | 1054 | 96 | 1025 | 3 |

Highlights:

BSL achieved best ever Quarter production for following:

- Crude Steel production from SMS New at 0.305 MT (Previous best was 0.299 MT during Q-2’25-26)

- Total CR saleable production at 0.359 MT (Previous best was 0.358 MT during Q-2’25-26)

- GP/GC production at 61,556 T (Previous best was 60,444 T during Q-1’25-26)

- Total CR saleable production of CRM-III at 0.221 MT (Previous best was 0.213 MT during Q-3’24-25)

- Finished Steel production at 1.054 MT (Previous best was 1.028 MT during Q-3’23-24)

BSL achieved best ever Q-3 production for following:

- Crude Steel production 1.126 MT (Previous best was 1.104 MT during Q-3’06-07)

- Saleable Steel production at 1.082 MT (Previous best was 1.072 MT during Q-2’24-25)

Production Performance during Q-3’25-26:

BF-5: Blowing down has been deferred (APP: Blowing down from Jul'25)

Hot Metal:

- Hot metal production affected due to off take issues at SMSs in Oct’25

- BF-2: Burden movement issues from 19.11.25 to 26.11.25 and again down for close loop cooling system issues during 27.11.25 and 28.11.25

Crude Steel:

- SMS-1 Caster: Down due to breakout during 27.10.25 to 28.10.25.

- SMS-2: Production affected due to mixer crane-1 MH rope snapped from 28.9.25 to 23.10.25 and was under stabilisation till 27.10.25

:

Saleable Steel:

HSM:

- Down on 4.10.25 due to RR2 both main drive tripped

- During Nov’25, down due to operational issues such as F-7 roll cooling water valve jobs, R-4 bottom work roll jobs, F12 coiler side plunger jobs, F6 exit wiper repair etc.

- Capital Repairs from 9.12.25 to 14.12.25 (APP: 8 days in July'25)

9M’25-26:

Hot Metal production during 9M’25-26 was 3.474 MT (94% of ABP), Crude Steel production was 3.163 MT (90% of ABP) and Saleable Steel production was 3.327 MT (94% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 5145 | 3686 | 3474 | 94 | 3618 | -4 |
| Crude Steel | 4885 | 3515 | 3163 | 90 | 3265 | -3 |
| Saleable Steel | 4745 | 3536 | 3327 | 94 | 2816 | 18 |
| Finished Steel | 4345 | 3236 | 3050 | 94 | 2549 | 20 |

Highlights:

BSL achieved best ever 9M production for following:

- SMS-1(New): Ever best Apr-Dec production at 8.60 lakh tonnes (Previous Best: 7.43 lakh tonnes in Apr-Dec’24).

- Finished Steel production at 3.050 MT (Previous best was 2.934 MT during Apr-Dec’23)

- Saleable Steel production at 3.327 MT (Previous best was 3.043 MT during Apr-Dec’23)

  - IISCO STEEL PLANT:

Q-3’25-26:

Hot Metal production during Q-3’25-26 was 0.699 MT (91% of ABP), Crude Steel production was 0.643 MT (89% of ABP) and Saleable Steel production was 0.622 MT (89% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 2950 | 772 | 699 | 91 | 503 | 39 |
| Crude Steel | 2770 | 726 | 643 | 89 | 465 | 38 |
| Saleable Steel | 2675 | 702 | 622 | 89 | 454 | 37 |
| Finished Steel | 2150 | 562 | 443 | 79 | 335 | 32 |

Highlights:

ISP achieved best ever Q-3 production for following:

- Hot Metal production at 0.699 MT (Previous best was 0.679 MT during Q-3’22-23)

- Crude Steel production at 0.643 MT (Previous best was 0.639 MT during Q-3’22-23)

- Saleable Steel production at 0.622 MT (Previous best was 0.612 MT during Q-3’22-23)

- Finished steel production at 0.443 MT (Previous best was 0.433 MT during Q-3’23-24)

- USM production at 0.132 MT (Previous best was 0.121 MT during Q-3’23-24)

Production Performance during Q-3’25-26:

Hot Metal:

BF-5:

- Capital Repairs taken from 11.10.25 to 14.10.25 and stabilisation till 17.10.25 (APP: CR for 14 days during Sep'25)

- Parameters regulated due to stove#3 mixed gas inlet line leakage from 30.11.25 to 2.12.25.

Crude Steel:

The production was as per Hot Metal availability and was further affected as Hot metal was diverted to sandpit/PCM during BF-5 revival after Capital Repairs.

Saleable Steel:

The production was as per Crude Steel availability

- WRM:

  - Capital Repair taken from 10.10.25 to 19.10.25. (APP CR for 10 days in Sep'25)

  - Shutdown during 1.11.25 to 4.11.25 due to RHF walking beam cylinder foundation damage

- Bar Mill :

  - Capital Repair taken from 10.10.25 to 20.10.25 (APP CR for 10 days in Sep'25)

  - Operational issues such as tail breaker motor trouble, cobbles, shear shaft broken etc. in Nov’25

- USM :

  - Capital Repair taken from 9.10.25 to 21.10.25.  (APP CR for 12 days in Sep'25)

  - During Oct’25, operational issues such as roll cylinder foundation bolt repairs, material stuck at discharging end of RHF, tandem mill UR stand drive side vertical roll bearing seized etc.

  - Operational issues such as roll breakage, stands roll bearing seized, material bent inside furnace, cobbles etc. in Nov’25.

9M’25-26:

Hot Metal production during 9M’25-26 was 2.207 MT (101% of ABP), Crude Steel production was 2.048 MT (100% of ABP) and Saleable Steel production was 1.963 MT (99% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Hot Metal | 2950 | 2186 | 2207 | 101 | 1857 | 19 |
| Crude Steel | 2770 | 2051 | 2048 | 100 | 1724 | 19 |
| Saleable Steel | 2675 | 1981 | 1963 | 99 | 1645 | 19 |
| Finished Steel | 2150 | 1593 | 1458 | 92 | 1212 | 20 |

Highlights:

ISP achieved best ever 9M production for following:

- Hot Metal production at 2.207 MT (Previous best was 2.024 MT during 9M’23-24)

- Crude Steel production at 2.048 MT (Previous best was 1.877 MT during 9M’23-24)

- Bar Mill production at 0.659 MT (Previous best was 0.590 MT during 9M’23-24)

- USM production at 0.449 MT (Previous best was 0.334 MT during during 9M’24-25)

- Finished steel production at 1.458 MT (Previous best was 1.279 MT during 9M’23-24)

- Saleable Steel production at 1.963 MT (Previous best was 1.788 MT during 9M’23-24)

  - ALLOY STEELS PLANT:

Q-3’25-26:

Crude Steel production during Q-3’25-26 was 28,559 T (81% of ABP) and Saleable Steel production was 27,358 T (78% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Crude Steel | 138 | 35.071 | 28.559 | 81 | 29.566 | -3 |
| Saleable Steel | 140 | 35.128 | 27.358 | 78 | 31.065 | -12 |
| Finished Steel | 7.110 | 1.745 | 1.550 | 89 | 1.018 | 52 |

Production Performance during Q-3’25-26:

Crude Steel: Production was affected due to following reasons:

- Single EAF in Operation as

  - EAF-2 was down from 20.10.25 to 2.11.25 for relining and allied maintenance jobs and subsequently down from 4.11.25 for about 5 days due to transformer issue.

  - EAF-3 Transformer  is under repair from 22.12.25 onwards

- Non-availability of Hot Metal from DSP during 6.11.25 to 10.11.25 as BF-2 was under shutdown and again AOD route was affected during 12.11.25 to 26.11.25 for repairs of WCD (Water Cooling Duct).

Saleable Steel production was as per availability of Crude Steel as well as orders.

9M’25-26:

Crude Steel production during 9M’25-26 was 94,950 T (92% of ABP) and Saleable Steel production was 90,114T (86% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Crude Steel | 138 | 103.436 | 94.950 | 92 | 80.203 | 18 |
| Saleable Steel | 140 | 104.612 | 90.114 | 86 | 85.811 | 5 |
| Finished Steel | 7.110 | 5.320 | 4.258 | 80 | 2.679 | 59 |

  - SALEM STEEL PLANT:

Q-3’25-26:

Crude Steel production during Q-3’25-26 was 43,643 T (97% of ABP) and Saleable Steel production was 38,355 T (48% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Crude Steel | 180 | 45.000 | 43.643 | 97 | 39.220 | 11 |
| Saleable Steel | 320 | 80.700 | 38.355 | 48 | 51.897 | -26 |
| Finished Steel | 320 | 80.700 | 38.355 | 48 | 51.897 | -26 |

Production Performance during Q-3’25-26:

Saleable Steel production was affected due to the following:

- Production was restricted due to low order availability of Carbon Steel

9M’25-26:

- Crude Steel production during 9M’25-26 was 118,811 T (88% of ABP) and Saleable Steel production was 139,964 T (59% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’24-25 Act. | % Gr. w.r.t. 9M’24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Crude Steel | 180 | 135.000 | 118.811 | 88 | 115.697 | 3 |
| Saleable Steel | 320 | 239.200 | 139.964 | 59 | 154.184 | -9 |
| Finished Steel | 320 | 239.200 | 139.964 | 59 | 154.184 | -9 |

  - VISVESVARAYA IRON & STEEL PLANT:

Q-3’25-26:

Saleable Steel production during Q-3’25-26 was 7,530 T (54% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | Q-3’25-26 |  |  | Q-3’ 24-25 Act. | % Gr. w.r.t. Q-3’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Saleable Steel | 55 | 13.870 | 7.530 | 54 | 5.454 | 38 |
| Finished Steel | 55 | 13.870 | 7.530 | 54 | 5.454 | 38 |

Production Performance during Q-3’25-26:

Saleable Steel production was as per availability of orders.

9M’25-26:

Saleable Steel production during 9M’25-26 was 23,665 T (58% of ABP).

Unit:’000 T

| Item | ABP 2025-26 | 9M’25-26 |  |  | 9M’ 24-25 Act. | % Gr. w.r.t. 9M’ 24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | ABP | Actual | % Ful. |  |  |
| Saleable Steel | 55 | 41.455 | 23.665 | 57 | 18.034 | 31 |
| Finished Steel | 55 | 41.455 | 23.665 | 57 | 18.034 | 31 |

- SAIL and Plant-wise Major Techno-economic parameters performance during Q-3’25-26 and 9M’25-26:

| Parameters | Plant | Target | Q-3’25-26 | Q-3’24-25 | 9M’25-26 | 9M’24-25 |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | 25-26 |  |  |  |  |
| Coke Rate (kg/thm) | BSP | 412 | 429 | 428 | 427 | 432 |
|  | DSP | 441 | 455 | 457 | 467 | 460 |
|  | RSP | 373 | 382 | 385 | 383 | 391 |
|  | BSL | 420 | 450 | 455 | 450 | 451 |
|  | ISP | 356 | 383 | 377 | 367 | 384 |
|  | SAIL | 401 | 421 | 423 | 419 | 425 |
| Overall CDI Rate (kg/thm) | BSP | 130 | 116 | 143 | 118 | 139 |
|  | DSP | 78 | 67 | 69 | 59 | 64 |
|  | RSP | 140 | 144 | 138 | 143 | 131 |
|  | BSL | 105 | 88 | 78 | 87 | 82 |
|  | ISP | 150 | 131 | 131 | 141 | 125 |
|  | SAIL | 123 | 112 | 116 | 113 | 112 |
| Fuel Rate (kg/thm) | BSP | 560 | 568 | 590 | 566 | 593 |
|  | DSP | 538 | 544 | 549 | 548 | 546 |
|  | RSP | 526 | 543 | 548 | 545 | 547 |
|  | BSL | 540 | 550 | 554 | 552 | 550 |
|  | ISP | 535 | 546 | 544 | 543 | 554 |
|  | SAIL | 542 | 553 | 562 | 553 | 562 |
| BF Productivity (t/m3/day) (Working Volume) | BSP | 2.24 | 2.07 | 1.92 | 2.02 | 1.89 |
|  | DSP | 1.97 | 1.67 | 1.77 | 1.73 | 1.78 |
|  | RSP | 2.72 | 2.45 | 2.41 | 2.45 | 2.26 |
|  | BSL | 2.20 | 1.92 | 1.80 | 1.92 | 1.86 |
|  | ISP | 2.44 | 2.28 | 2.23 | 2.36 | 2.20 |
|  | SAIL | 2.31 | 2.07 | 1.99 | 2.08 | 1.97 |

Techno-economic Performance during Q-3’25-26:

- Coke Rate: SAIL registered best ever Q-3 performance at 421 kg/thm and improvement of 1% w.r.t. CPLY.

- Fuel Rate: SAIL registered an improvement of 2% w.r.t. CPLY.

- BF Productivity: SAIL registered best ever Q-3 performance at 2.07 t/m3/day and improvement of 4% w.r.t. CPLY.

This was achieved through

- Enhanced usage of pellet in burden @ 12% (usage during CPLY was 9%)

- Increased O2 enrichment in Blast Furnace @ 4.0% (usage during CPLY was 3.6%)

Submitted for consideration of the Board.

Manish Raj Gupta

Director (Technical, Projects and Raw Materials)

Annexures

| 1. | Annexure-Ia | : | SAIL: Production performance during October’25, November’25 and December’25. |
| --- | --- | --- | --- |
|  | Annexure-Ib | : | SAIL: Production performance during Q-3’25-26 and 9M’25-26 |
| 2. | Annexure-II | : | SAIL: Techno-economic parameters during Q-3’25-26 and 9M’25-26, best ever achieved, norms and benchmarks |
| 3. | Annexure-III | : | SAIL: Production performance :New Facilities during Q-3’25-26 and 9M’25-26 |
| 4. | Annexure-IV | : | SAIL: Techno-economic parameters for New Blast Furnaces during Q-3’25-26 and 9M’25-26 |
| 5. | Annexure-V | : | SAIL: Product mix performance during Q-3’25-26 and 9M’25-26 |